## Slide 1
2021
2021
Release 1
Release 2
Today
Jun 1 - Jun 29
Jul 1 - Jul 29
Jun 1 - Jul 29
Aug 1 - Aug 30
Sep 1 - Sep 29
Aug 1 - Sep 29
7 days
Jul 1 - Jul 11
6.6 days
Jul 10 - Jul 20
8 days
Jul 20 - Jul 29
7.5 days
Aug 1 - Aug 11
8 days
Sep 1 - Sep 11
6.2 days
Sep 10 - Sep 20
8.2 days
Aug 10 - Aug 21
8 days
Sep 19 - Sep 29
6.2 days
Aug 20 - Aug 30
7.9 days
Jun 1 - Jun 10
6.9 days
Jun 10 - Jun 20
7 days
Jun 19 - Jun 29
Jun
Jul
Aug
Sep
21 days
Sprint 1
21 days
Sprint 2
43 days
QA + Refinement
21 days
Sprint 3
21 days
Sprint 4
43 days
QA + Refinement
Work Item 1
Work Item 2
Work Item 3
Work Item 1
Work Item 1
Work Item 2
Work Item 2
Work Item 3
Work Item 3
Work Item 1
Work Item 2
Work Item 3
T1
Jul 15
T2
Jul 20
T3
Jul 25
T1
Sep 15
T2
Sep 20
S3
Sep 25
Kick-Off
Jun 1
Release 1
Jul 29
Release 2
Sep 29
Stakeholder Review
Jun 30
Strategy Meeting
Jul 29
Stakeholder Review
Aug 31
Strategy Meeting
Sep 29
Review Agile Project Plan
Jun 29
Review Agile Project Plan
Aug 30
Review Agile Project Plan
Sep 29
Review Agile Project Plan
Jul 29
Staging R1
Jul 23
Staging R2
Sep 20
Agile Project Plan

## Slide 2
2021
2021
Today
Feb
Mar
Apr
May
Jun
2021
35 days
Tue 2/23/21
Mon 4/12/21
RDP
1 day
Mar 24
RDP Phase1
1 day
Mar 31
RDP Phase2
1 day
Apr 12
RTM Phase1
34 days
Tue 2/16/21
Sat 4/3/21
API development
1 day
Mar 15
YCFG MVP
9 days
Mar 23 - Apr 3
API-Bundle
1 day
Mar 1
OC - Consolidation
1 day
Mar 8
RTM Phase2
34 days
Thu 4/1/21
Tue 5/18/21
YC development
5 days
May 2 - May 9
Date
1 day
Apr 6
DP API Bundle
0 days
Apr 10
DP Phase4
0 days
May 8
iPackage Phase1
27 days
Mon 5/10/21
Tue 6/15/21
YC1.1
1 day
May 17
DP Phase4 (RTM)
1 day
May 17
YC1.1 (RTM)
1 day
May 24
iPackage Phase2
1 day
May 27
DP Phase5
1 day
Jun 3
WND-CDG Phase 1
1 day
Jun 14
iPackage Phase3
Balanced Scorecard

## Slide 3
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
1/15 - 4/30
Recruit
76 days
3/30 - 4/30
Legal Agreements
24 days
4/15 - 6/30
Architecture Review
55 days
4/15 - 6/30
Training Calls
55 days
6/29 - 11/3
Partner Development
92 days
10/15 - 11/30
Marketing
33 days
Validation Call 1
06.30
Validation Call 2
08.15
Validation Call 3
10.11
Project Start
01.15.2021
Project End
11.30.2021
Basic Gantt Chart

## Slide 4
2021
2021
Business Impact Analysis
Recovery
Strategies
Plan
Development
Testing & Exercise
Week 1
3
5
7
6 days
Develop Questionnaire
Send out questionnaire
4 days
Receive forms
4 days
Review forms
3 days
Follow-up interviews
10 days
Document requirements
2 days
Conduct gap analysis
5 days
Explore recovery strategies
5.6 days
Implement recovery strategy
8 days
Develop plan framework
4 days
Relocation Plans
6 days
IT disaster recovery plan
7 days
Document procedures
10.9 days
Requirements discovery
8 days
Document test results
4 days
Update BC plan
7 days
Training
9
11
13
2021
Today
Mar 24 - Mar 31
Apr 1
Apr 2 - Apr 8
Apr 10 - Apr 16
Apr 17 - Apr 22
Apr 1 - Apr 15
Apr 16 - Apr 20
Apr 23 - Apr 29
May 1 - May 10
Apr 8 - Apr 19
Apr 22 - May 3
Apr 9 - Apr 15
Apr 9 - Apr 17
May 2 - May 17
May 18 - May 26
May 30 - Jun 9
Jun 11 - Jun 17
Testing
Training for BC team
Orientation exercises
May 28
May 18
May 23
Instructional Workshop
Mar 30
Management approval
Apr 28
Management approval
May 2
Team roles
Incident Commander:
Adele Goodwin
HR/PR Officer:
Sheila Major
Information Technology:
Liam Benitez
Finance/Admin:
Violet Horton
Legal/Contracts:
Erik Mullen
Business Continuity Plan
Key activities and planning for risk mitigation

## Slide 5
2020
2021
Today
Jan
Mar
May
Jul
Sep
Nov
2021
Mar
May
Jul
Sep
Nov
Jan 2020 - Oct 2020
Phase I Trial
11 mons
Nov 2020 - Sep 2021
Phase II Trial
6 mons
May 31 - Nov 30
Phase III Trial
10 mons
Patients Recruited
Jan 15, 2020
Patients Enrolled
Mar 1, 2020
Study Kick-off
Apr 1, 2020
Report
Oct 15, 2020
Patients Recruited
Nov 15, 2020
Patients Enrolled
Dec 15, 2020
Study Kick-off
Mar 15, 2021
Apply for Drug Approval
May 31, 2021
Report
Sep 30, 2021
Estimated Drug Approval Date
Nov 30, 2021
Clinical Trial Roadmap
COPA Human Trials in USA

## Slide 6
2021
2022
Today
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2022
Feb
35 days
7/5 - 8/8
Task 1
45 days
7/30 - 9/12
Task 2
47 days
8/20 - 10/5
Task 3
48 days
8/29 - 10/15
Task 4
40 days
10/29 - 12/7
Task 5
Milestone 2
Aug 15
Milestone 4
Feb 15
Milestone 1
Jun 18
Milestone 3
Nov 10
Milestone 5
Feb 28
Construction Schedule

## Slide 7
Today
Week 1
3
5
7
9
11
13
January Calendar
February Calendar
March Calendar
Jan 3 - Jan 20
Post: Planning with Templates
Feb 7 - Feb 16
Infographic
Mar 7 - Mar 24
SEO article: Content Planning
Jan 17 - Feb 2
Guest post: Status Reporting
Feb 23 - Mar 14
Blog Category: Gantt Charts 101
Jan 2 - Jan 23
Branch: Visual Planning for Marketers
Feb 2 - Feb 18
Template: Content Calendar
Mar 14 - Mar 29
Branch: Task Management
Jan 18 - Jan 27
Product Page
Feb 14 - Feb 24
Testimonial Page
Feb 28 - Mar 11
Case Study Page
Jan 7 - Jan 20
Quick Start Video
Feb 3 - Feb 19
KB Article: Assigning users
Mar 14 - Mar 28
Webinar for Beginners
Review Q1 Calendar
Jan 1
Approve Q2 Calendar
Mar 31
Publish Guest Post
Feb 3
Publish KB Article
Feb 20
Publish Case Study
Mar 12
Publish Video
Jan 18
Content Calendar

## Slide 8: Free Gantt Chart
2017
2017
Today
Week 1
2
3
4
5
6
7
8
2017
Milestone 1
Fri May 19
Milestone 2
Tue May 23
Milestone 3
Sat Jun 3
Milestone 4
Sun Jun 18
Milestone 5
Mon Jul 3
11 days
100%
SECTION 1
May 19 - Jun 2
3 days
Sub-task
5/19 - 5/23
1 day
Sub-task 2
5/26 - 5/28
5 days
Sub-task 3
5/29 - 6/2
10 days
65%
SECTION 2
Jun 3 - Jun 17
0 days
Sub-task 1
6/3 - 6/4
5 days
Sub-task 2
6/5 - 6/9
5 days
Sub-task 3
6/10 - 6/16
0 days
Sub-task 4 - zero duration
6/17
11 days
15%
SECTION 3
Jun 18 - Jul 3
5 days
Sub-task 1
6/18 - 6/23
1 day
Sub-task 2
6/24 - 6/26
5 days
Sub-sections 1
6/27 - 7/3
4 days
Sub-sub-task 1
6/27 - 7/2
1 day
Sub-sub-task 2
7/3

## Slide 9
Oct 19
Oct 20
Today
10:00
11:00
12:00
13:00
14:00
15:00
16:00
17:00
18:00
19:00
20:00
21:00
22:00
23:00
0:00
28 m
12:12 - 12:40
Priming test
30 m
12:29 - 12:59
Set-up test
60 m
15:58 - 16:58
Cut-off test
34 m
16:59 - 17:33
Threading test
66 m
17:06 - 18:12
Boring test
25 m
20:53 - 21:18
Mounting test
61 m
21:04 - 22:05
Drilling test
40 m
22:00 - 22:40
Knurling test
Machine turn-on
10:25 am
Launch production test
12:50 pm
Diagnostics report 1
6:30 pm
Testing stopped
10:40 pm
Begin quality testing
12:00 am
Hourly Gantt Chart

## Slide 10
2021
2021
Key
Milestones
Workshops
Small Migrations
Digital Migration
Asset Migration
Today
June
July
August
September
October
Impact Analysis
Identify Stakeholders
Migration Plan
Communications
Workshop Invites
Notification
Reminder
Reminder
Go Live!
Notification
Go Live!
Go Live!
Reminder
Migration
Planning Deep Dives
Digital Migration Workshops
Asset Migration Workshops
Small Migrations Workshops
Workshop Invites
Migration
Communication
Migration
Communications
Notification
Workshop Invites
31 days
Jun 3 - Jul 15
Sep 13
Jul 17
Migration Plan
Aug 4
Notification
Aug 8
Blank
Jul 31
M5
15.8 days
Jun 3 - Jun 24
Jun 26
Migration Plan
Jul 31
Awareness
Aug 4
Notification
Aug 8
Jun 30
Jul 26
Aug 26
Jul 19
Blank
Aug 13
Blank
Sep 7
Blank
Jul 17
Jul 21
Blank
Aug 15
Aug 11
Blank
Sep 5
Blank
Sep 9
22.1 days
Jun 30 - Aug 1
Aug 2
23.9 days
Aug 20 - Sep 23
Sep 25
Aug 18
22.9 days
Jul 29 - Aug 30
Sep 1
14.9 days
Sep 21 - Oct 11
Sep 18
Oct 13
20 days
Aug 21 - Sep 18
Sep 20
10.6 days
Oct 1 - Oct 15
Oct 17
Sep 28
IT Migration Swimlane Chart Template

## Slide 11
2021
2022
Today
Jun
Aug
Oct
Dec
Feb
Apr
Jun
2021
2022
6/25 - 7/21
27 days
Requirements
7/5 - 8/8
35 days
Validation
7/25 - 9/1
39 days
Data Analysis
93 days
7/12 - 10/12
Architectural Review
67 days
10/16 - 12/21
System Design
9/7 - 10/14
38 days
Database
9/25 - 10/20
26 days
Data Improve
10/15 - 12/16
63 days
Coding
57 days
10/31 - 12/26
Website Testing
56 days
12/30 - 2/23
Online Testing
1/15 - 4/9
85 days
Coding
3/25 - 4/30
37 days
System Testing
4/1 - 5/27
57 days
Stabilization
77 days
1/29 - 4/15
Performance Enhancing
92 days
4/19 - 7/19
Integration with Website
6/14 - 7/3
20 days
User Acceptance Testing
7/2 - 7/25
24 days
Documentation
7/10 - 7/30
21 days
Stage 1 Submission
Validation
9/24/2021
Minimal Prototype
12/20/2021
Integrated Prototype
4/1/2022
Integration
5/21/2022
Kick-Off
6/18/2021
Submission
7/31/2022
Pert Chart

## Slide 12
2021
2021
Today
Week 1
2
3
4
5
6
7
2021
11 days
100%
SECTION 1
May 19 - Jun 2
3 days
5/19 - 5/23
Sub-task
5 days
5/24 - 5/28
Sub-task 2
3 days
5/29 - 6/2
Sub-task 3
11 days
65%
SECTION 2
Jun 3 - Jun 17
2 days
6/3 - 6/4
Sub-task 1
3 days
6/5 - 6/9
Sub-task 2
5 days
6/10 - 6/16
Sub-task 3
1 day
6/17
Sub-task 4 - zero duration
11 days
15%
SECTION 3
Jun 18 - Jul 3
4 days
6/18 - 6/23
Sub-task 1
4 days
6/24 - 6/29
Sub-task 2
3 days
6/30 - 7/3
Sub-sections 1
5 days
Sub-sub-task 1
6/27 - 7/2
0 days
Sub-sub-task 2
7/3
Milestone 1
Wed May 19
Milestone 2
Sun May 23
Milestone 3
Thu Jun 3
Milestone 4
Fri Jun 18
Milestone 5
Sat Jul 3
PowerPoint Gantt Chart

## Slide 13
2019
2022
Today
2019
2020
2021
2022
396 days
Mar 1
Sep 5
Web Roadmap
65 days
Mar 1 - May 30
Security
144 days
Jun 1 - Dec 19
Ticketing
147 days
Oct 10 - May 1
Integrations
100 days
Apr 19 - Sep 5
Code Review
440 days
May 16
Jan 22
Mobile Roadmap
175 days
May 16 - Jan 15
Mock-Up
125 days
May 16 - Nov 7
UX Refinements
84 days
Nov 17 - Mar 12
IOS
84 days
Mar 22 - Jul 16
Android
130 days
Jul 26 - Jan 22
Cloud Storage
266 days
Jan 15 - Jan 22
Testing
260 days
Oct 1
Oct 1
Marketing Roadmap
261 days
Oct 1 - Oct 1
Content Publishing
136 days
Oct 1 - Apr 9
Lead Generation
131 days
Jan 14 - Jul 15
Channel Outreach
123 days
Apr 12 - Oct 1
Launch
PowerPoint Roadmap

## Slide 14
2021
2021
Plan
Test
Develop
Launch
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2021
Assemble Resources
Working Plans
Subcontractor Selection
Helpdesk Content Plan
Planning R2 Begin
Performance Validation
Test Complete
Monitoring
Phase Sync
Load Balance
Integration I
Integration II
Integration III
Alpha Build
Prototype
Development Phase I
Development Phase II
RTW Deployment
RC Pilot Deployment
V2 Development Begins
Mon, Nov 1, 2021
WW Launch Event
Beta Blog Launch
July 4, 2021
Gartner Analyst Review
November 1, 2021
Press Release
July 16, 2021
Public Website Live
November 1, 2021
Today
46 days
Jan 1 - Mar 6
38.5 days
Feb 1 - Mar 25
55 days
Mar 1 - May 16
46.5 days
5/17 - 7/20
Aug 1
Feb 10
May 1
Jun 26
Aug 14
Oct 2
36.5 days
May 11 - Jun 30
34.5 days
Jun 30 - Aug 17
33.5 days
Aug 18 - Oct 4
30.5 days
Apr 1 - May 13
23.5 days
Mar 1 - Apr 1
145.5 days
Apr 1 - Oct 21
50.7 days
Aug 11 - Oct 21
Oct 19
Aug 4
57.6 days
Oct 1 - Dec 22
Project Kickoff
Jan 25
Executive Review
Mar 10
Executive Decision
Mar 21
Beta Release
Jun 30
Release Candidate
Oct 1
Final Release
Oct 20
Planning R2 Begin
May 29
Planning R2 Begin
Jun 19
Planning R2 Begin
Jul 10
Product Development Roadmap template

## Slide 15
2021
2023
Today
Apr
Jul
Oct
2022
Apr
Jul
Oct
2023
Apr
System Design
141 days
5/21 - 11/21
80%
Coding
73 days
11/21 - 3/22
73%
Code Improvements
128 days
3/22 - 8/22
56%
Stabilization
43 days
8/22 - 10/22
20%
Integration with Website
77 days
8/22 - 11/22
15%
User Acceptance
97 days
10/22 - 2/23
Documentation
105 days
1/23 - 5/23
Kick-Off
5/1/21
Minimal Prototype
9/30/21
Submission
11/25/21
Release Web Prototype
3/1/22
Online Testing
5/20/22
Release
3/15/23
Integration
10/30/21
Validation
7/22/22
Exec Review
1/1/23
Program Management Plan

## Slide 16
2021
2023
Today
Apr
Jun
Aug
Oct
Dec
Feb
Apr
Jun
Aug
Oct
Dec
Apr 27 - May 2
0.2 months
Requirements Gathering
0%
May 1 - Jun 1
1 month
Business Requirements Alignment
0%
May 2 - May 14
0.4 months
Analysis
0%
May 7 - Jun 22
1.5 months
Alignment with Other Departments
0%
May 15 - Jun 8
0.8 months
Design Comparisons
0%
Jun 1 - Sep 1
3 months
Vendor Selection
0%
Jun 6 - Jan 10
19.2 months
Maintenance
0%
Aug 1 - Sep 1
1 month
Effort Estimation
0%
Sep 1 - Oct 1
13 months
PM Preparation
0%
Oct 17 - Nov 29
1.4 months
Prototyping
0%
Oct 1 - May 30
8 months
Implementation
0%
Nov 11 - Dec 9
1 month
API Dev
0%
Jan 1 - Jun 30
6 months
Customization
0%
Jan 2 - Feb 7
1.2 months
User Interface
0%
Feb 11 - Mar 14
1.1 months
Usability
0%
Mar 5 - Mar 19
0.5 months
Testing Matrix
0%
May 30 - Sep 30
4 months
Testing 1
0%
Sep 1 - Oct 15
1.5 months
Testing 2
0%
Sep 20 - Nov 25
2.2 months
Documentation
0%
Oct 30 - Dec 31
2.1 months
Production
0%
Phase 1 Kickoff
4/10/2021
Project Start
5/1/2021
Project Approved
7/31/2021
Implementation Finished
6/16/2022
Testing Finished
10/15/2022
Phase 1 Close
1/1/2023
Project Management Plan

## Slide 17
2021
2022
Today
May
Jul
Sep
Nov
Jan
Mar
May
Jul
Sep
Nov
2021
2022
Sep 30 - Dec 31
Task 8
13.2 wks
May 30 - Sep 30
Task 7
18 wks
Jan 1 - Jun 30
Task 6
25.8 wks
Oct 1 - May 30
Task 5
34.4 wks
Aug 1 - Dec 29
Task 4
21.6 wks
Jun 1 - Sep 1
Task 3
13.4 wks
Jun 1 - Aug 6
Task 2
9.8 wks
May 1 - Jun 22
Task 1
7.4 wks
Milestone 1
7/24/2021
Milestone 2
11/21/2021
Milestone 3
4/16/2022
Milestone 4
8/15/2022
Milestone 5
10/15/2022
Project Management Process

## Slide 18
2021
2021
Today
Week 1
2
3
4
5
6
6 days
May 28 - Jun 4
Prepare
0%
3 days
May 28 - Jun 1
Develop Charter
0%
3 days
Jun 1 - Jun 3
Draft Scope
0%
4 days
Jun 1 - Jun 4
Finalize Scope
0%
3 days
Jun 5 - Jun 9
Work Breakdown Structure
0%
9 days
Jun 8 - Jun 18
Plan Risks
0%
4 days
Jun 15 - Jun 18
Manage Quality
0%
2 days
Jun 17 - Jun 20
Manage Project Work
0%
4 days
Jun 21 - Jun 24
Financial Adherence
0%
1 day
Jun 26 - Jun 28
Close Contracts
0%
2 days
Jun 25 - Jun 28
Schedule Adherence
0%
14 days
Jun 1 - Jun 18
Plan
0%
5 days
Jun 14 - Jun 20
Execute
0%
6 days
Jun 19 - Jun 28
Monitor
0%
3 days
Jun 26 - Jun 30
Close
0%
Project Sign-Off
Jun 27
Present Project Schedule
Jun 4
Budget Due
Jun 12
Stakeholder Review
Jun 24
Project Outline

## Slide 19
2021
2022
Today
Aug
Sep
Oct
Nov
Dec
2022
Feb
Mar
Project Sourcing
08.20 - 09.23
5 wks
Project Readiness
10.02 - 12.03
9 wks
Development Phase
10.15 - 02.03
16 wks
Testing and Reviews
01.03 - 02.06
5 wks
Documentation
01.01 - 02.04
5 wks
Adjustment Phase
02.08 - 02.28
3 wks
Secure Budget
08.19
Identify PM
10.22
Set-up Certification
12.15
Production Begins
02.08
Analyze Results
03.04
Determine Objectives
08.02
Select Vendor
09.27
Stakeholder Review
11.30
System Check
12.29
Wrap-up Audit
02.28
Project Planning

## Slide 20
2021
2021
Today
Feb
Mar
Apr
May
Jun
19 days
Feb 12 - Mar 10
Scope
100%
27 days
Feb 15 - Mar 23
Project Resources
76%
17 days
Mar 1 - Mar 23
Analysis
100%
35 days
Mar 23 - May 10
Design
70%
5 days
May 10 - May 16
Draft Specs
37%
18 days
Apr 27 - May 20
Development
40%
24 days
May 9 - Jun 10
Coding
20%
19 days
May 17 - Jun 10
UI
75%
22 days
May 24 - Jun 22
Testing
15%
13 days
Jun 1 - Jun 17
Training
0%
11 days
May 29 - Jun 14
Documentation
10%
Project Sponsor
Feb 15
Analysis Complete
Mar 23
Functional Design Complete
May 10
Project Status Report
Jun 14
Project Status Report

## Slide 21
2021
2021
Today
Apr
May
Jun
Jul
Aug
40 days
Apr 5 - May 30
Define Requirements
0%
20 days
Apr 5 - Apr 30
Developer Requirements
0%
20 days
May 2 - May 30
Hardware Requirements
0%
20 days
Jun 1 - Jun 28
Design Specifications
0%
9 days
Jun 1 - Jun 12
Staffing
0%
15 days
Jun 30 - Jul 20
Production
0%
15 days
Jun 30 - Jul 20
Phase 1 Testing
0%
28 days
Jul 22 - Aug 30
Phase 2
0%
12 days
Jul 22 - Aug 8
Phase 2 Testing
0%
15 days
Aug 10 - Aug 30
Post Launch Review
0%
Stakeholder Presentation
Jun 4
Launch
Aug 9
Project Summary

## Slide 22
2021
2021
Today
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Phase 2 - Electrical
Wed 5/19
Material Available
Wed 7/28
Testing Completed
Mon 8/9
Certification
Thu 9/30
Production
Sat 12/4
Phase 1 - Mechanical
Sat 5/1
Units Available
Tue 8/3
Drawing's Released
Fri 8/13
Build Start
Wed 8/25
Conditional Release
Fri 9/3
Pending Results
Thu 9/16
Performance Results
Tue 10/26
Project Template

## Slide 23
Today
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
76 days
Task 1
1/15 - 4/30
24 days
Task 2
3/30 - 4/30
55 days
Task 3
4/15 - 6/30
55 days
Task 4
4/15 - 6/30
92 days
Task 5
6/29 - 11/3
33 days
Task 6
10/15 - 11/30
Milestone 1
Jan 15
Milestone 2
Apr 15
Milestone 3
Jun 10
Milestone 4
Aug 11
Milestone 5
Nov 30
Project To Do List

## Slide 24
Today
Day 1
6
11
16
21
26
31
36
41
46
51
56
3 days
PC Image Analysis
6 days
PC Image Preparation
5 days
Smartphone Image Preparation
3 days
Optimization
5 days
PC Image Test
5 days
Smartphone Test
6 days
PC Image Sign-Off
5 days
Smartphone Image Sign-Off
2 days
Documentation
3 days
Helpdesk Training
Production
Project Approval
Image Rolled Out
Image Approved
Project Hand-Off
Software Development Gantt chart

## Slide 25
2021
2022
Delivery
Ops
Risk Mgt
QoS
Today
Q3
Q4
Q1 2022
Q2
Q3
System Balancing
Consumption Metrics
Offloading
Perf Check
Jun 18
Iframes
Dec 5
SDK Optimization
Load Performance
Security Policy
Conf Stations
Sourcecode
Documentation
Recruit: Round 1
Recruit: Round 2
Certification
Logs
Content Management
Access Control
Risk Training
User Passwords
SLA Metrics
Availability Metrics
Onboarding
Alerting
196.5 days
67.5 days
85%
31.5 days
88 days
65 days
80%
80.5 days
25%
96.5 days
106.5 days
85%
73 days
75%
Equip Docs
Dec 2
Onramp
May 21
99.5 days
94.5 days
73 days
70%
34 days
70.5 days
73.5 days
100 days
85%
60.5 days
56.5 days
75%
75 days
75%
72 days
80%
75.5 days
65%
Phase 1
Dec 27
Phase 2
Mar 27
Phase 3
Jul 5
Technology Roadmap with Swimlanes Template

## Slide 26
2021
2022
Revisions
Today
Week 1
6
11
16
21
26
31
Schedule Revision
Sep 10
Schedule Revision
Nov 13
Schedule Revision
Jan 19
1.1 weeks
1.2 weeks
01.27 - 02.03
Mooring & Safety Gear
12.18 - 01.29
5.9 weeks
Machinery & Electrical Installation
10.07 - 11.24
6.8 weeks
Engine Room & Accommodation
09.18 - 10.03
2.2 weeks
Hatch & Superstructure
08.30 - 09.22
3.3 weeks
Steel Profiles
08.05 - 08.31
26 days
Engineering
02.04 - 03.23
6.8 weeks
Outfitting Afloat
12.10 - 12.18
Coating
11.24 - 12.13
2.8 weeks
Block Assembly
Steel Cutting
Aug 28
All Blocks Complete
Nov 25
Navigation Installation Done
Jan 21
Project Kick-Off
Aug 4
Adjusters
Oct 26
Control Systems
Dec 26
Sea Trial 1
Mar 11
Sea Trial 2
Mar 24
Launch
Mar 31
Known Risk 3
Feb 7
Known Risk 4
Mar 11
Known Risk 1
Sep 20
Known Risk 2
Dec 18
Visual Schedule