## Slide 1
Planning
Strategy
Business Intelligence
Service Development
Q1
Q2
Q3
Q4
100%
Objectives
100%
Vision
100%
Goals
Strategic Intent
SWOT
Market Analysis
Price Research
Business Model
Objectives
6 wks
75%
Product Roadmap
RC
22 wks
Development
Release to Web
Quality Metrics
Sales Budget
Sales Trends Analysis
Sales Dashboard
Service Metrics
Real-time Reporting
Conversion Metrics
Service Dashboard
Real-time Analytics
Beta + Release Plans
Q3 Review
Q1 Review
Q2 Review
Q4 Review
Alpha
May 20
Private Beta
Jun 30
Public Beta
Aug 10
Staging
Nov 15
Go Live!
Dec 20
Competitor Review
Price List (Hypothesis)
Final Price List
Basic Swimlane Diagram
Business Planning BI Dashboard

## Slide 2
Lifecycle
Selection
Reviews
2018
2024
2030
2036
2042
2048
2054
2060
2066
4.5 years
Discovery
5.5 years
Pre-clinical
26.5 years
Clinical Trials
12.5 years
Licensing Approval
Availability
2018 - 2022
10K Candidates
2022 - 2028
20 Candidates
2028 - 2035
10 Candidates
2035 - 2043
2-5 Candidates
2043 - 2054
1-2 Drug Candidates
2054 - 2067
1 Drug
Phase 1 Review
Dec 2034
Phase 2 Review
Jul 2043
Phase 3 Review
Jul 2054
Approval
Jan 2067
NDA Submission
Dec 2027
IND Submission
Jun 2022
Drug Selection
Feb 2019
Process Map Swimlane Diagram
Pharmaceutical Product Discovery

## Slide 3: Cross-functional Swimlane Flowchart
2020
Planning
Product Development
Marketing
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
43 days
Jan 1 - Mar 2
Assemble Resources
55 days
Mar 1 - May 16
Subcontractor Selection
46 days
May 17 - Jul 20
Content Plan
Planning R2 Begin
Performance Validation
Phase Sync
Alpha
Mar 1 - Apr 4
Prototype
RTW Deployment
WW Launch Event
Beta Blog Launch
Press Release
Public Website Live
Integration
Integration
Apr 1 - Oct 21
145 days
Development
30 days
Project Kickoff
Jan 25, 2020
Executive Review
Mar 10, 2020
Executive Decision
Mar 21, 2020
Final Release
Oct 20, 2020
Product Development & Launch

## Slide 4
2021
2023
Germany
France
South Korea
UK
USA
Other
Q1
Q2
Q3
Apr 2021 - Jun 2022
Germany Pilot
Jul 2021 - Jul 2022
France Pilot
Jan 2021 - Dec 2022
Execution
Jan 2021 - Dec 2023
Production
Jan 2021 - Dec 2023
Global Execution
Jul 2021 - Dec 2023
Production
Class II
Class III
Class I
Publish data
Jun 4, 2022
China
Turkey
Spain
Sweden
Data refresh
Jan 31, 2022
Publish data
Apr 30, 2022
Class I
Sep 5, 2022
Class III
Jul 1, 2022
Q4
Q1 2022
Q2
Q3
Q4
Q1 2023
Q2
Q3
Q4
Oct 1, 2022
Sep 30, 2021
Feb 27, 2021
Push to Class IV
Geographical Swimlane Diagram
Global Initiatives Timeline